# MarketLink Backend Assignment

Hi, the MarketLink backend core is already working. Authentication, farmer approval, markets, products, inventory, pre-orders, stock management, and order statuses have been implemented. Please take ownership of the independent features below so we can work in parallel without creating merge conflicts.

# Current backend status

| Area | Current status |
| --- | --- |
| Authentication | Customer and farmer registration, login, JWT, current user, and logout are complete. |
| Administration | Farmer approval and market management are complete. |
| Inventory | Farmer product publishing, editing, archiving, search, and stock tracking are complete. |
| Pre-orders | Customer ordering, server-calculated totals, stock reduction, cancellation, and status updates are complete. |
| Documentation | API.md contains the current route contract and request examples. |

# Your assigned work

Please implement favorites first, then reviews and ratings. Add dashboard statistics only after both primary features are complete and tested.

| Priority | Feature | Expected result |
| --- | --- | --- |
| 1 | Favorites | Customers can save and remove farmers or products without duplicates. |
| 2 | Reviews and ratings | Customers can review completed orders and farmer ratings are summarized. |
| 3 | Dashboard statistics | Farmers and admins receive small, accurate summary endpoints. |

# Assignment 1 Favorites

Create these files:

src/models/Favorite.js

src/controllers/favoriteController.js

src/routes/favoriteRoutes.js

## Required routes

| Method | Route | Purpose |
| --- | --- | --- |
| GET | /api/v1/favorites | Return the logged-in customer's saved farmers and products. |
| POST | /api/v1/favorites | Save a farmer or product. |
| DELETE | /api/v1/favorites/:id | Remove one favorite owned by the logged-in customer. |

## Request body

{ "targetType": "product", "targetId": "PRODUCT_ID" }

## Business rules

Only authenticated customers can manage favorites.

targetType must be product or farmer.

The referenced farmer or product must exist.

Do not allow the same customer to save the same target twice.

Customers may view and delete only their own favorites.

Populate useful display fields such as product name, price, image URL, farmer name, farm name, and location.

## Expected status codes

| Situation | Status |
| --- | --- |
| Favorite created | 201 Created |
| Favorites returned or favorite removed | 200 OK |
| Invalid target type or identifier | 400 Bad Request |
| Missing or invalid JWT | 401 Unauthorized |
| Non-customer attempts action | 403 Forbidden |
| Farmer, product, or favorite not found | 404 Not Found |
| Duplicate favorite | 409 Conflict |

# Assignment 2 Reviews and ratings

Create these files:

src/models/Review.js

src/controllers/reviewController.js

src/routes/reviewRoutes.js

## Required routes

| Method | Route | Purpose |
| --- | --- | --- |
| GET | /api/v1/reviews/farmer/:farmerId | Return farmer reviews, average rating, and review count. |
| POST | /api/v1/reviews | Create a review for a completed order. |
| PATCH | /api/v1/reviews/:id | Update a review owned by the logged-in customer. |
| DELETE | /api/v1/reviews/:id | Delete a review owned by the logged-in customer. |

## Request body

{ "order": "ORDER_ID", "rating": 5, "comment": "Fresh produce and smooth pickup." }

## Business rules

Only authenticated customers can create, edit, or delete reviews.

The rating must be an integer from 1 to 5.

The order must belong to the logged-in customer.

The order must have completed status before it can be reviewed.

Allow only one review per order.

Customers may edit or delete only their own reviews.

The public farmer endpoint must return averageRating and reviewCount with the review list.

## Suggested review fields

| Field | Purpose |
| --- | --- |
| customer | Reference to the reviewing customer. |
| farmer | Reference to the farmer being reviewed. |
| order | Reference to the completed order; unique per review. |
| rating | Integer from 1 to 5. |
| comment | Optional customer feedback with a sensible maximum length. |
| timestamps | Created and updated dates. |

# Assignment 3 Dashboard statistics

Only start this assignment after favorites and reviews are working.

| Endpoint | Required statistics |
| --- | --- |
| GET /api/v1/farmer/dashboard | Total products, pending orders, confirmed orders, completed orders, and revenue from completed orders. |
| GET /api/v1/admin/dashboard | Total customers, farmers, pending farmers, markets, products, and orders. |

Revenue must include completed orders only. The farmer dashboard must include data belonging to the logged-in farmer only.

# Development standards

Use the existing auth middleware, authorize middleware, AppError, and asyncHandler utilities.

Follow the existing success response structure: success, message when useful, and data.

Use appropriate HTTP status codes and centralized error handling.

Never expose password hashes, tokenVersion, or private customer information publicly.

Validate identifiers, required fields, enum values, ownership, and duplicates.

Keep controllers understandable because we must explain the code during judging.

# Shared files

Please do not directly modify the shared integration files below. Send me the required imports and route mounting instructions, and I will make those changes to avoid merge conflicts.

src/app.js

package.json

README.md

API.md

src/models/User.js

# Branch and handoff

Work on a separate branch named:

feature/favorites-reviews

Before handing off your work, run:

npm run check

npm audit --omit=dev

Please send me all of the following with your completed branch:

A list of files created or changed.

Every new endpoint and its access role.

Example request bodies and expected responses.

Any environment variables or packages added.

Testing instructions and important edge cases.

The branch name and latest commit identifier.

Use API.md as the current contract. Ask me before changing existing endpoint names, schemas, roles, response shapes, or order statuses.